SME Portal

Frontend to Backend Connection Roadmap

How every screen connected, one phase at a time

# How to read this document

At the start, every screen in this project was only a design — a static frontend. Nothing was connected to a real database yet.

This document shows, phase by phase, how each screen was taken from "just a design" to "actually connected and working" — one at a time, in a clear order.

The first six phases are already finished. The rest are the planned next steps, in the order they should be done.

# Part 1 — Phases already completed

## Phase 1 — Landing Page

Before:  This was just a static page. It did not need to talk to the backend at all — it was already fine as a design.

What we did:  We connected it as the real first page of the website, so it now loads correctly as part of the actual working site.

Status:  Done

## Phase 2 — Login, Register, and Email OTP

Before:  The login and register screens looked complete, but nothing behind them was real. Any email or password would work, and no OTP code was actually checked.

What we did:  We connected this screen to the real user database. Now, real accounts are created, real OTP codes are sent by email, and they are actually checked before login is allowed.

Status:  Done

## Phase 3 — Business Setup

Before:  The form to add a business existed on screen, but nothing typed into it was ever saved anywhere.

What we did:  We connected the form to the real database, so every business a user adds is now actually saved and stays there.

Status:  Done

## Phase 4 — Dashboard Shell (sidebar, header, business switcher)

Before:  The layout looked complete, but the user's name, email, and list of businesses shown at the top were fake sample data, not the real signed-in user.

What we did:  We connected this shell to the real signed-in user, so the name, email, and business switcher now all show real, correct information.

Status:  Done (the notification bell and the Profile/Settings pop-ups inside this same shell are separate items — see Phase 9 and Phase 10)

## Phase 5 — My Businesses

Before:  This screen showed a fixed, made-up list of businesses, the same for every user.

What we did:  We connected it to the real database, so it now shows the real businesses that the signed-in user has actually added.

Status:  Done

## Phase 6 — Dashboard Home (main business card)

Before:  Everything on this screen was fake sample data — the business card, the application counts, and the chart.

What we did:  We connected the main business card at the top to show real, correct data for the signed-in user's selected business.

Status:  Partly done — the application counts and recent-applications list will automatically become real once Phase 7 is finished, because they use the same application data

# Part 2 — Phases still to be done (in order)

## Phase 7 — Submitting and Tracking Applications

Not connected yet:  Four screens are not connected yet: the New Application form, the My Applications list, the Application Tracking screen, and the Application Success screen. Right now, submitting an application does not really save it anywhere, and the tracking and success screens always show the same fixed, made-up example.

What needs to happen:  We need to create a real place in the database to store applications, their uploaded documents, and their details. Once that exists, all four screens will show and save real information instead of samples.

## Phase 8 — Offers

Not connected yet:  The Offer Letter screen (view, accept, decline, download as PDF) is not connected. Right now it always shows the same fixed example text, and clicking Accept or Decline does not save any real decision.

What needs to happen:  We need a real place to store each offer's details — amount, rate, terms, and whether it was accepted or declined. Once that exists, this screen will show and save the real decision.

## Phase 9 — Notifications

Not connected yet:  The notification bell at the top of every screen is not connected. It always shows the same fixed sample list, and marking a notification as read does not really save anywhere.

What needs to happen:  We need a real place to store each user's notifications, and connect the bell to it. The system should also automatically create a notification when something important happens, like a new application or a new offer.

## Phase 10 — Profile and Settings

Not connected yet:  The Profile pop-up (edit name/email) and the Settings pop-up (notification preferences) are not connected. Any change made here disappears the moment the page is refreshed.

What needs to happen:  Connect both pop-ups to the real user database, so any change a user makes is actually saved and stays there.

## Phase 11 — Participating Bank Portal

Not connected yet:  The entire Bank portal is not connected — login, dashboard, application queue, credit assessment, offers, and reports. Everything here is still just a design with fake sample numbers.

What needs to happen:  This is a bigger phase, because it introduces a whole new type of user — a bank employee, not an SME applicant. We need real bank logins, and every bank screen needs to be connected to real application and offer data.

## Phase 12 — SBP Administrator Portal

Not connected yet:  The entire SBP Admin portal is not connected — dashboard, applications view, user management, bank management, reports, and the audit trail.

What needs to happen:  This is the last phase. It needs real admin logins, and screens that can see data across every bank. One good note: the Audit Trail screen will be very easy to finish, because the system is already quietly recording real audit records in the background — we just need to display them.

# Simple summary

| Phase | Screen / Area | Status |
| --- | --- | --- |
| 1 | Landing Page | Done |
| 2 | Login / Register / OTP | Done |
| 3 | Business Setup | Done |
| 4 | Dashboard Shell | Done |
| 5 | My Businesses | Done |
| 6 | Dashboard Home (main card) | Partly done |
| 7 | Applications (submit + track) | Next |
| 8 | Offers | Planned |
| 9 | Notifications | Planned |
| 10 | Profile & Settings | Planned |
| 11 | Bank Portal | Planned |
| 12 | SBP Admin Portal | Planned |

In short: nothing was connected at the very start. Each phase took one part of the app and made it real, one at a time, in the order shown above.